Date: 2 June 2018

Absent: Chantalle

Status Updates:

1. Josh showed us the UI for login, create account, and homepage
   1. Josh to continue styling it, and for the navi bar centralise it ahead of client meeting
   2. Josh to think of what he can delegate to Chantalle and delegate after client meeting
2. Per Josh’s friends, to Ben,
   1. Show some struggle, team bonding. Ben looks at the team too.
   2. Show integration with external API like PayPal etc.
   3. Explain how small things are very technical even though you are actually using API. Make it sound impressive to the client and panel. Essentially fluffing.
   4. Don’t put everything in the proposal, leave out about 10%.
3. Possible stats include monthly stats per Google Analytics (eg. web site views)
4. Slant client to using bootstrap rather than wordpress, but up to them to decide. Also hear the client out on what they want. Kis to inform client ahead of the meeting, about the photos we need (stylist portfolio, promotional content)
5. Coders are on track for inventory management
6. Testing, Jacky has resolved a bug so Jia’an can continue testing and finish by before client meeting
7. Discussion of integration
8. Agenda for this Wed’s meeting is to demo to each other in prep for client meeting