Date: 6 June 2018

Absent: Chantalle

Status Updates:

1. Josh – Integration with appointment and parsing of values of the form. Mismatch of naming conventions between front-end and back-end. Josh trying to resolve it tonight. Loyalty points not up yet
2. Coders – Inventory is more or less there
3. Jia’an – Have written test cases for inventory, testing this week
4. Team discussion of timeline. Kis edited the timeline to include go-live, customer and staff UATs
5. Tmrw 7 15pm meet at Novena New Balance. After tmrw’s meeting Josh to suggest what to delegate to Chantalle