Date: 12/5/2018

Absent: Josh, Chantelle

**Agenda**

1. Update on status in general
   1. Week 0: Diagrams – Draft done
   2. Week 1: Authentication module – In progress, will be done by Wed
   3. Misc: Wiki – Wiki design home page is up
2. Agree on how appointment management module should work
   1. Interface – To Josh and Chantelle for UI, suggest smth like Vaniday
   2. Appointment management coding will start on Wed, 16 May. Coders take note
3. Wiki content Jia’an will come up with and Kis will design