**Date: 9 August 2018**

**Status Updates:**

1. Add to tech pic: WooCommerce, Tawk, phpMyAdmin
2. Slides: Jia’an to get outline up by Sat meeting, 12 30. Kis will beautify it from there and we’ll discuss whether there’s anything missing
3. Sat Meeting 12 30 – 2 30 will be more on the demo and FAQ
4. Bugs: Wx has fixed his bugs, Jacky can’t find the translation bug, Josh in progress of fixing UI bugs
5. Adjustment to Timeline as Twillio running into issues
6. Project scope can update for Sat